🌿

Garden AI CRM

Project Brief, Roadmap & Operating Guide

Version 1.0  ·  March 2026

## Quick facts

| Product | Garden AI CRM — AI-powered CRM for independent landscaping businesses |
| --- | --- |

| Stage | Pre-launch · First customer onboarded · Building toward full demo |
| --- | --- |

| Team | Founder (product, sales, vision) + 1 Developer (engineering) |
| --- | --- |

| Meeting cadence | Every Monday at 05:00 – 06:00 (weekly sync) |
| --- | --- |

| Collaboration tool | Notion · all planning, docs & meeting notes live here |
| --- | --- |

# 1.  Project description

Garden AI CRM is a smart CRM system built specifically for self-employed entrepreneurs in the landscaping and gardening industry. It combines an AI agent that autonomously handles WhatsApp and email communication with a clean, purpose-built CRM interface — removing the administrative burden from small business owners and allowing them to focus on doing the actual work.

The system is designed to be the most useful CRM for independent tradespeople. Rather than competing on features with enterprise tools, it wins by deeply understanding the day-to-day workflow of a one- or two-person landscaping business: quoting, scheduling, following up with clients, and keeping track of jobs.

# 2.  Vision

To become the go-to operating system for independent landscaping businesses in the Netherlands — and eventually across Europe — by giving solo operators the communication power and organisation of a full back-office team, at a fraction of the cost.

Long-term, Garden AI CRM will expand beyond landscapers to serve any self-employed tradesperson: plumbers, painters, cleaners, electricians. The landscaping vertical is the proving ground.

# 3.  Goals

## 3.1  Product goals

- Complete and stabilise the WhatsApp AI agent (bug fixes, edge case handling)

- Complete the Gmail AI agent with the same capabilities as WhatsApp

- Connect both agents to the existing CRM interface — customer data, conversation history, job status

- Build a fully working end-to-end demo that can be shown to prospective customers

- Establish a repeatable onboarding process for new customers

## 3.2  Business goals

- Deliver a working system to the first customer and gather structured feedback

- Achieve at least 3 paying customers before scaling outreach

- Define a clear, simple pricing model suitable for solo operators

- Build a sales motion that can be repeated without heavy customisation per customer

## 3.3  Team & process goals

- Run structured weekly Monday meetings to maintain momentum and direction

- Maintain a living roadmap in Notion so both team members are always aligned

- Document key product decisions to avoid revisiting the same debates

- Ship a polished demo within 6 weeks of this document being written

# 4.  Roadmap

| Phase 1 — Finish the core product |  |
| --- | --- |
| Goal | A fully connected, working system: WhatsApp agent + Gmail agent + CRM interface all talking to each other. |
| Tasks | → Fix remaining bugs in the WhatsApp AI agent |
|  | → Build and test the Gmail AI agent |
|  | → Connect both agents to the CRM interface (customer profiles, conversation history, job status) |
|  | → Internal QA: simulate a full customer workflow end-to-end |
|  | → Deploy to production environment |
| Status | 🟡 In progress — WhatsApp agent nearly complete |

| Phase 2 — Build the demo |  |
| --- | --- |
| Goal | A polished, repeatable demo that convincingly shows the product's value to a landscaping business owner in under 10 minutes. |
| Tasks | → Script the demo flow: incoming WhatsApp message → AI responds → CRM updates → owner reviews |
|  | → Create a demo environment with realistic sample data |
|  | → Record a short video walkthrough (2–3 min) for async sharing |
|  | → Test demo with the first customer and gather feedback |
|  | → Refine based on feedback |
| Status | ⚪ Not started |

| Phase 3 — First sales push |  |
| --- | --- |
| Goal | Sign 3 paying customers and establish a repeatable, low-friction sales process. |
| Tasks | → Define and lock in pricing model |
|  | → Build a simple one-page landing page or pitch deck |
|  | → Identify 20 target landscaping businesses in the Netherlands |
|  | → Run outreach (WhatsApp / cold call / local networks) |
|  | → Onboard customers and document the onboarding process |
|  | → Gather testimonials and case study material |
| Status | ⚪ Not started |

| Phase 4 — Scale |  |
| --- | --- |
| Goal | Systematise sales and support so growth does not depend solely on the founder's time. |
| Tasks | → Automate or streamline the onboarding process |
|  | → Build basic in-app analytics so customers see their own ROI |
|  | → Explore partnerships with landscaping industry associations or suppliers |
|  | → Consider expanding to adjacent trades (plumbers, painters, etc.) |
|  | → Evaluate need for additional team members or contractors |
| Status | ⚪ Future — post Phase 3 |

# 5.  Notion workspace structure

Set up your Notion workspace with the following pages. Keep it simple to start — add more pages only when there is a real need for them.

| Notion Page | What goes here | Update frequency |
| --- | --- | --- |
| 🏠 Home | Quick links to all sections, current phase, key metrics | Weekly |
| 📋 Project Brief | Vision, description, goals (this document) | Monthly |
| 🗺️ Roadmap | Phases overview with status indicators | Weekly |
| ⚡ Current Sprint | This week's tasks, blockers, priorities | Daily |
| 📅 Weekly Meetings | Agenda + notes per meeting (one sub-page each) | Weekly |
| 🐛 Bug Tracker | Known bugs, severity, assigned to, status | As needed |
| 📦 Product Decisions | Log of key decisions with reasoning | As needed |
| 👤 Customer Notes | Notes per customer — feedback, status, billing | As needed |

Tip: Pin the Home page and Current Sprint to your Notion sidebar for fast access. Create a new sub-page under Weekly Meetings for each Monday session.

# 6.  Weekly Monday meeting

## Format

Every Monday at 05:00 sharp. Duration: 45–60 minutes maximum. Keep it focused — this is a planning session, not a status report.

## Agenda template

Copy this template to a new Notion sub-page each Monday and fill it in during the call.

| Agenda item | Notes / Outcomes | Owner |
| --- | --- | --- |
| Last week review |  | Both |
| Blockers & bugs |  | Dev |
| Goals this week |  | Both |
| Demo / progress update |  | Dev |
| Sales & customer update |  | Founder |
| Open questions |  | Both |

## Rules for an effective weekly meeting

- The founder prepares the customer & sales update before the meeting starts

- The developer prepares a short bullet list of what was built last week and any blockers

- Goals for the week are written as specific tasks, not vague intentions (e.g. 'Fix the WhatsApp timeout bug' not 'Work on WhatsApp')

- Every task gets an owner — never leave it ambiguous

- Keep the meeting to 60 minutes. If a topic needs more time, schedule a separate call

- Update the Notion sprint board right after the meeting, while it is still fresh

# 7.  Working principles

These are the shared principles that guide how we build and work together.

Ship fast, learn faster

A working product in a customer's hands beats a perfect product in development. Build the minimum that proves the value, then improve based on real feedback.

Focus on one customer first

The first customer is the most important one. Their feedback shapes everything. Do not chase new customers until the first one is genuinely happy.

Keep the stack simple

Every technical decision should favour simplicity and maintainability over cleverness. We are a two-person team — complexity kills momentum.

Document decisions, not just code

When a significant product or technical decision is made, write it down in Notion. Future-you will thank present-you.

Communicate early about blockers

If something is stuck, say so immediately — in a Notion comment, a WhatsApp message, whatever. Do not wait until Monday to surface a problem that has been sitting for three days.

Garden AI CRM  ·  Confidential  ·  Internal use only